# WDTB-1687 - MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform

# Table of Contents

- 1Table of Contents

- 2Revision Log

- 3Issue(s)

- 4Useful Link(s)

- 5Back Ground

- 6Solution Summary

  - 6.1High-level Solution Summary

    - 6.1.1RB:

    - 6.1.2TOMS:

- 7Scope of Work

  - 7.1Impacted Functional Areas

  - 7.2TOMS - Product Catalog

  - 7.3TOMS - partner Management

  - 7.4TOMS - Reporting

  - 7.5RB - Config

  - 7.6RB - Custom

  - 7.7RB - Reporting

  - 7.8Out of Scope

- 8Toggling Impact (if applicable)

- 9Testing Strategy

  - 9.1TOMS:

  - 9.2RBM:

- 10Operations:

  - 10.1Regression Testing

  - 10.2Performance Testing

- 11Additional Supplier Tasks and Responsibilities

  - 11.1T-Mobile Operations

  - 11.2Netcracker Operations

- 12Project Assumptions

  - 12.1RB

  - 12.2TOMS

- 13Dependencies

- 14Risks

- 15Others

  - 15.1Data Fix Impact

  - 15.2Downstream System Impact

  - 15.3ZDT Impact

  - 15.4Manual Steps Required for Deployment

  - 15.5Open Items:

# Revision Log

| 05 Jun 2025 | 1.0 | First Version |
| --- | --- | --- |

# Issue(s)

| # | Owner | Issue | Open Date | Target Close Date | Actual Close Date |
| --- | --- | --- | --- | --- | --- |

# Attachments:

TempConfig_MVNOConnectPartner.xlsx

EMSVdata_INVORDER_GLLINETEXT_MRCCONFIG_ACCTG 7.23.xlsx

GL_Report_MVNO_20250521_V80.CSV

MVNO_Accruals_Report_20250601_V80.CSV

Change MSISDN Fees - Change in Parameters_Updated from TMO.xlsx

Intake_MVNOConnect.xlsx

OTCReport_MVNO_Connect_MVNO_Connect_Billcycle_20250521.csv

OTCReport_Recon_ACC100107_20250521_20250521094151.csv

# Useful Link(s)

JIRA - WDTB-1687 / CAP-12519

TMS - TMONEXTG-391929 -  MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform

JIRA - WDTB-1785 / CAP-12519

TMS - TMONEXTG-405590 -  MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform - Invoice impacts

JIRA - WDTB-1818 / CAP-12519

TMS - TMONEXTG-405615 -  MSISDN Change Fee - ECA Changes

# Revision Log

| 05 Jun 2025 | 1.0 | First Version |
| --- | --- | --- |

# Issue(s)

| # | Owner | Issue | Open Date | Target Close Date | Actual Close Date |
| --- | --- | --- | --- | --- | --- |

# Attachments:

TempConfig_MVNOConnectPartner.xlsx

EMSVdata_INVORDER_GLLINETEXT_MRCCONFIG.xlsx

GL_Report_MVNO_20250521_V80.CSV

Change MSISDN Fees - Change in Parameters_latest.xlsx

Intake_MVNOConnect.xlsx

OTCReport_MVNO_Connect_MVNO_Connect_Billcycle_20250521.csv

OTCReport_Recon_ACC100107_20250521_20250521094151.csv

# Useful Link(s)

JIRA - WDTB-1687 / CAP-12519

TMS - TMONEXTG-391929 -  MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform

JIRA - WDTB-1785 / CAP-12519

TMS - TMONEXTG-405590 -  MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform - Invoice impacts

JIRA - WDTB-1818 / CAP-12519

TMS - TMONEXTG-405615 -  MSISDN Change Fee - ECA Changes

JIRA - WDTB-1786 / CAP-12519

TMS - TMONEXTG-405625 -  MSISDN Change Fees - Implement the MSISDN Change Fees functionality on NextGen Platform - Reporting

# Back Ground

ISSUE/BUSINESS REASON:

MSISDN changes across Wholesale partners are currently unmanaged, leading to potential fraud and abuse, such as frequent MSISDN cycling on the same IMSI.

BUSINESS BENEFIT:

- By implementing a configurable MSISDN Change Policy, T-Mobile Wholesale will reduce fraudulent MSISDN cycling, enforce operational consistency, and improve billing accuracy. Automatically applying fees for excessive changes will generate incremental Qualified Revenue, while automated reporting and visibility will enhance audit readiness and partner accountability. This policy is expected to reduce manual reconciliation efforts and ensure consistent enforcement across all Wholesale partners.

# Solution Summary

## High-level Solution Summary

Netcracker will enhance the NextGen solution to support the MSISDN Change OTC fee Configuration and calculation for partners as follows:

### RB:

### Solution Summary:

This solution introduces a configurable, partner-specific mechanism to monitor and apply fees for MSISDN changes at the Subscriber ID level. It ensures compliance, transparency, and traceability in managing subscriber behavior related to MSISDN number changes.

#### 1. Partner-Level Configuration Management

The solution allows to enable or disable MSISDN Change Fee logic through a partner level configuration managed via Fast Track. The setting applies to all subscribers (identified by Subscriber ID) under a given partner. Key configurable parameters include:

- Number of allowed MSISDN changes per subscriber

- Monitoring window (in billing cycles)

- Fee amount per excess change (as a one-time charge)

#### 2. MSISDN Change Monitoring

The system begins tracking MSISDN changes at the Subscriber ID level from the first change event after fee logic is enabled. Monitoring is independent of IMSI or SIM swaps , ensuring accurate linkage to the subscriber. Counter reset conditions include:

- Global reset upon deactivation of the fee logic

- Conditional reset after the end of the monitoring period, triggered on the next MSISDN change

#### 3. Fee Calculation and Application

When a subscriber exceeds the allowed MSISDN change limit within the monitoring window, an OTC fee is automatically applied. All changes, even multiple changes on the same day, count toward the threshold. Fee application integrates with:

- Invoicing system via defined OTC line items

- Appropriate tax category and GL code assignment

- Standard billing logic, with full audit trail support

#### 4. Reporting

Two report types support partner visibility and audit requirements:

- Summary Report: Lists Subscriber IDs charged within the cycle, including brand, SIM, change count, and total charges

- Detailed Report: Logs each MSISDN change event per Subscriber ID, with transaction date and charge breakdowns

Reports are made available via MFTE and the NextGen partner portal.

#### 5. Edge Case Handling

The solution ensures consistent tracking across subscriber lifecycle scenarios:

- IMSI/SIM swaps do not reset counters (Subscriber ID–based tracking)

- Suspension/reactivation events do not impact monitoring

- If reactivation occurs beyond the monitoring window, counters reset automatically.

#### 6. Integration with Revenue Systems

All fees collected under this mechanism feed into existing revenue processing systems such as MPG, BRPS, and ATP  supporting accurate revenue recognition and reporting.

Flow Diagram:

TOMS:

N/A

# Design Considerations :

- The table names, column names, table structures etc. mentioned here in this page are to explain the required process flow, basic structure and high level design and may not be matching with the actual implementation. All such kind of details will be finalized during the actual development.

- PCW-impacted logic covering for this feature is targeted for a later phase (TBD).

- No hard-coding should be done in custom development or ECA code

# Scope of Work

## Impacted Functional Areas

| Functional Area | Impacted Y/N |
| --- | --- |
| TOMS - Product Catalog | N |
| TOMS - partner Management | N |
| TOMS - Custom | N |
| TOMS - BL/RTF | N |
| TOMS - Portal | N |
| TOMS - Reporting | Y |
| TOMS - PCW | Y |
| RB - Config | Y |
| RB - Custom | Y |
| RB - Custom ECA | Y |
| RB - PCW | Y |
| RB - Reporting | Y |
| Mediation Manager | N |
| Operations | Y |
| Bill Ops | N |

## TOMS - Product Catalog

NA

## TOMS - partner Management

NA

## TOMS - Reporting

### TMONEXTG-461753 - [WDTB-2251] [WDTB-2251] MSISDN Change Fees Reporting - Canned Reports display on portal - TOMS Configuration

JIRA - WDTB-2251

### Canned Report Configuration:

1. Canned configurations will be implemented for the below mentioned OTC Report to make it available as a canned report on the NextGen web portal. The "Partner Facing" setting will be set to "NO" for this report(s).
 
2. Below is the File name Pattern details

OTCReport_<PartnerName>_<BrandName>_Billcycle_YYYYMMDD.csv

OTCReport_Recon_<Billing Acct Num>_BillDate_YYYYMMDDHHMMSS.csv

Changes Needed (TOMS) :

- OTC reports need to be configured on TOMS and displayed on portal as per the below table

- Also remove the existing role entries related to above OTC reports, as partner specific roles mentioned earlier which is not needed now and below generic Report identifier will cover for all OTC partner reports.

Note: Please consider more details from RB dev while doing implementation.

| SNo | REPORT_IDENTIFIER | REPORT NAME PATTERN | REPORT DESCRIPTION | FREQUENCY |  | Partner list | Portal | Roles |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | OTCReport_ | OTCReport_<PartnerName>_<BrandName>_Billcycle_YYYYMMDD.csv OTCReport_Recon_<Billing Acct Num>_BillDate_YYYYMMDDHHMMSS.csv | OTC report & OTC recon report for Nexgen partners |  |  |  | Canned | T-Mobile - Admin (across all partners) T-Mobile - Revenue Accounting T-Mobile - ASM Wholesale Support |

### Toggle on/off scripts will be provided as part of user story ,by default behavior is Toggle on mode.

## RB - Config

# Detailed Design

## RBM Configuration

### TMONEXTG-391930 - [WDTB-1693]MSISDN Change Fees - Configuration

JIRA - WDTB-1693

### TMONEXTG-405575 - [WDTB-1836] MSISDN Change Fees - Test Partner Temp Configuration

JIRA - WDTB-1836

## Product Configuration

### 1.1   OTC Configuration

- Below One Time Charges are configured under one One Time Charges Type.

| OTC Type | OTC |
| --- | --- |
| OTC Fees | MSISDN Change Fee |

- OTC types should be associated with ‘NO TAX/NO TAX’ tax category/tax codes .

- Each OTC configured under respective OTC type are mapped with all the market segments that existing ‘MVNO Services’ and ‘M2M Services’ Products are associated with.

- Below list of Non Mandatory OTC attributes are configured for all newly created OTC.

OTC Attributes

OTC Fee Level

OTC Brand

OTC WPS

OTC TLO

OTC OSP NPS ID

OTC OSP NPS NAME

OTC Charge Flag

OTC MSISDN

OTC Transaction ID

OTC Transaction Date

OTC SIM

OTC Subscriber ID

OTC Old MSISDN

OTC Monitoring Period Start Date

OTC Monitoring Period End Date

OTC Counter Value

Billing Catalog

### 1.1   OTC Tariff Configuration

- For MSISDN Change Fee , one OTC tariff will be configured with zero charge. OTC tariff is associated with respective OTC.

- The OTC money is fixed and value is $0.0000

| OTC | OTC Tariff |
| --- | --- |
| MSISDN Change Fee | MSISDN Change Fee |

1.2   Discounts Configuration:

N/A  as Its Partner level Fee and Single Flat tier configuration.

### 1.3   Product Price Attribute Configuration

- New Product Price Attributes should be configured

  - ‘MSISDN Change Fee'

- Temp Config

  - Map the appropriate OTC Fee PPA under each impacted Partner specific Price Plan of Daily rating Tariff . The impacted list of partners in test scope are MVNO Connect . Configuration will be done as per intake

  - Sample PPA configuration for OTC Fees are as below and for each partner , as per intake form , the TEAD configuration should be done.

  - ‘MSISDN Change Fee’ PPA attributes configuration should be done as below:

    - effective date set as start of the next billing cycle for a given partner

    - ‘Initiation Value’ - $0

    - ‘Periodic Value’ – ‘Misc Charge'

    - ‘Final Value’ – ' Wireless Network/Information Services'  (External mapping : 10/18  , Internal Mapping  5/64 )

    - ‘React Attr Value’ - '- Voice Enabled’ / '-Data Enabled' (Both should supported at system level and partner can choose any one of those attributes)

## Rating Catalog

### 1.1   Rating Tariff Type and Rating Tariff

- Implement the need full changes for new MSISDN Change OTC in existing ‘Genesis_Sum_Tier_OTC_Fee’ Rating Tariff Type.

### 1.2 Cost bands/Cost Codes configuration

- Implement the need full changes for new MSISDN Change OTC in existing ‘Genesis_Sum_Tier_OTC_Fee’ Rating Tariff Type.

### 1.3 Event Classes configuration

- The Supplementary rating tariff ‘Genesis_Sum_Tier_OTC_Fee’ should be evaluated based on each below PPA .

    - ‘MSISDN Change Fee’

- Event classes and respective predicate configuration done for MSISDN Change OTC Fee are permanent configuration and will be moved to production as part of OTC Framework.

- Configure New Modifier Group 'Genesis_Sum_Tier_OTC_Fee' for the new  rating tariff type ‘Genesis_Sum_Tier_OTC_Fee’

- Configure New event classes, predicates, Modifiers for each Partner Name in Test scope(Temp Config only)

- This partner specific event classes configuration is only for testing and no commit required to production .

## System Configuration

### 1.1  Extended Event Attributes

No Changes required

### 1.2  EventMappingSet

- Create below New EMSV with name TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG with below attributes.

- Create New View on the TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG EMSV.

- Below EMSV will store MSISDN Change OTC Fee Counter parameter values at partner level.

- Below EMSV Data will be inserted only when there is an entry in TMO_OTC_PARTNER_CONFIG table for MSISDN Change OTC ID for corresponding partner.

- When TMO_OTC_PARTNER_CONFIG is enddated then corresponding entry in the below EMSV also should be enddated.

| Attribute Name | Description |
| --- | --- |
| RATING_ACCOUNT_NUM | Rating Account number of the Partner (should be an mapping entry in TMO_OTC_PARTNER_CONFIG table) |
| OTC_ID | 11 |
| OTC_ALLOWED_MSISDN_CHANGE_COUNTER | Stores Number of free MSISDN changes that allowed with in the Monitoring period |
| OTC_MSISDN_CHANGE_TRACKING_BILL_CYCLES_NUM | Stores number Bill cycles of the Monitoring period |
| START_DATE | Configuration Start date Should be in sync with Bill cycle duration Start Date |
| END_DATE | Configuration End date Should be in sync with Bill cycle duration End Date |

- The below EMSVs  changes needed

TMO_OTC_SCENARIOS

TMO_OTC_PARTNER_CONFIG

TMO_OTC_PARTNER_EXCEPTIONS

TMO_OTC_ATTR_VALUES

TMO_OTC_PPA_MAPPING

  - For TMO_OTC_PARTNER_EXCEPTIONS :  N/A

  - Each attribute description for EMS is detailed in RB Custom Configuration section under EMS part.

  - Existing EMS 72 no changes needed.

  - Existing EMS 71 should be added with Tier 1 discount names , thresholds configured as per intake and this is an temp configuration for QA testing and not for production. Upper and Lower thresholds are configured as per Current OTC frame work.  TempConfig_MVNOConnectPartner.xlsx

  - EMSV values will be configured based on below test cases for TMO_OTC_PARTNER_CONFIG,TMO_OTC_PARTNER_EXCEPTIONS (Temp Config for QA)
Intake.xlsx

  - TMO_OTC_SCENARIOS,TMO_OTC_ATTR_VALUES EMSV data is provided in custom Event Mapping Set section

  - TMO_OTC_PPA_MAPPING configuration is as below:

| OTC_ID | PRODUCT_PRICE_ATTR_ID | Notes |
| --- | --- | --- |
| 11 | 1024 (Decided during development) | MSISDN Change Fee |

Please refer attachment section for more details

## Other (e.g. System Parameters)

Impact - None

Toggle Impact - None

## RB - Custom

## RB Custom Configuration

### New EMS

Below mentioned  changes will be implemented in Existing OTC Related EMSVs in RBM.

Attribute Names will be configured as in PRODUCTATTRIBUTE table . Reference data is provided as below:

#### TMO_OTC_ATTR_VALUES

No Changes needed

#### TMO_OTC_SCENARIOS

This table holds the configuration to identify the OTC scenario based on the TOMS context and the product attributes involved in the transaction.

Data: Add Below mentioned new scenarios related to MSISDN Change OTC Fee in TMO_OTC_SCEANRIOS EMSV.

| Attribute_Names | Context | OTC_Scenario | OTC_Scenario_Priority | OTC_IDs |
| --- | --- | --- | --- | --- |
| Port-Out Indicator | CreatePortInWithChangeMSISDN | PIN+MCH |  | 2,11 |
|  | ChangeMSISDN | MCH | 1 | 11 |
|  | ChangeMSISDNWithMSISDN | MCH | 1 | 11 |

Note: Above mentioned two contexts only valid for Change MSISDN OTC project as per TMO(Confirmed with Pranav)

#### TMO_OTC_PPA_MAPPING

This table holds the configuration of mapping product price attributes to the respective OTC Ids.

Data:  Add Below mentioned new scenarios related to MSISDN Change OTC Fee in TMO_OTC_PPA_MAPPING EMSV.

| OTC_ID | PRODUCT_PRICE_ATTR_ID | Notes |
| --- | --- | --- |
| 11 | 1024(decided during development) | MSISDN Change Fee |

#### TMO_OTC_PARTNER_CONFIG

This table holds the configuration of OTC charging rules for all the eligible partners.

Data: This will be Temp config only and should not be delivered to Production. Implement Change here for this EMS as per Test partner (MVNO_Connect) intake.

| Rating_Account_Num (Partner) | OTC_ID | Converted_OTC_ID | OTC_Priority | OTC_Fee_Tier | Reapply_Flag | Notes | Start_Date | End_Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC100106 | 11 |  | 1 | P | Y |  | 7/21/2025 |  |

#### TMO_OTC_PARTNER_EXCEPTIONS

Temp config

| Rating_Account_Num (Partner) | Brand | OTC_ID | Tariff_Exceptions (WPS) | TLO_Exceptions | SPID_Exceptions (Carrier Code) | Notes | Start_Date | End_Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC100106 |  | 11 |  |  |  |  | 7/21/2025 |  |

Please refer attachment section for more details

New MSISDN Change Adjustments association in TAM table for MVNO_connect partner/Test partner: (Temp config only,should not be deploy in Production)

1. Create one time script to add newly created MSISDN Change adjustments for MVNO partner type in TAM table under New_adjustment_Id column for MVNO_Connect partner.

### TMONEXTG-405608 - [WDTB-1840] MSISDN Change: Custom Changes

JIRA - WDTB-1840

### Existing EMS

Below mentioned EMS which are existing should be configured accordingly.

TMO_MRC_CONFIG

Following will be the configuration in TMO_MRC_Config that will be created as part of this CSS

| ACCOUNT_ TYPE | PPA_NAME | METHOD_NAME | TYPE | DISTRIBUTE | TOMS_ OBJECT _ID | PPA_NAME_ DESCRIPTION |
| --- | --- | --- | --- | --- | --- | --- |
| RATING | MSISDN Change Fee | CreateMRCEventForOTC | OTC | D | NULL | MSISDN Change Count |

Please refer attachment section for more details

TMO_MRC_SCENARIO

No Changes Needed

Existing OTC Frame work implementation just for reference.

| NAME | CUST_TYPE | EXPR | SQL_ LOOKUP_ FLAG | BILLCYCLE_SQL | ACCRUAL_SQL |
| --- | --- | --- | --- | --- | --- |
| OTC FEE | Wholesale¦Retail¦Var | ([\w]+) | T | GROUPING CONDITION Rating Account number, NPANXX (Found from sub-stringing 6 digits of MSISDN stored as an attribute value in ACCOTCATTRDETAILS), CCPC, TARIFF ID, TOMS OBJECT ID, brand, OTC ID(From ACCHASONETIMECHARGE), Attribute Name (PPA Name from productpriceattribute corresponding to OTC PPA mapping from TMO_OTC_PPA_MAPPING), Plan type(React_Attr_Value from TEAD corresponding to Tariff id, PPA id) WHERE CONDITION related to Date time (OTC_DTM falls within current bill cycle start and end date or (OTC_DTM less than current bill cycle start date OTC created date in ACCOTCATTRDETAILS within previous bill run date and current bill run date) and OTCCHARGEFLAG in ACCOTCATTRDETAILS is set to ‘Y’. AGGREGATE PARAMETERS Count of OTC for partner rating account number, brand, TOMS Object ID, OTC ID, Plan type. Found by applying the grouping condition and the where clause Note: Here "Bill Run Date" means the Actual_Bill_Dtm of the Rating account. | Similar query as configured in BILLCYCLE_SQL with difference that in date condition instead of Bill Cycle date Accrual date will be used. |

TMO_OTC_STATISTICALEMEMTS_80

No Changes Needed

TMO_INVOICE_DESC_ORDERING

Insert new entry for MSISDN Change OTC.

Please refer attachment section for more details

1.3  Adjustment Types

tmo_dispadj_eventmapping

- While displaying the adjustment types in portal , 'TIER_PRICING_FLAG' flag is used to display the PPA/TLO OTC level OTC Fee adjustment types configured for any partner.

- Even though the price is configured as zero in TEAD for OTC Fee product price attributes , the adjustment types should be shown on portal to user as the charges are at ratingelement level and event discount level .

- All adjustment types related to OTCs with tariffs having multiple TLOs should be configured as TLO level .

- Below is the list of Adjustment types will be configured for MSISDN Change OTC. The data is provided as per TMO_ADV_DISPADJ_EVENTMAPPING EMS attributes.

- For each adjustment type , respective GL account / Revenue code should be configured in gllineitemtextmap_v80 EMS , REVENUECODE' table

- In TMO_ACCT_MAPPING , adjustment types are mapped to all supported partners types(MVNO,MVNO IOT,M2M,M2M IOT).

Note: The data provided below represents a high-level overview. Any additional data required for configuration will be assessed and incorporated by the development team as part of the standard business-as-usual (BAU) process.

| ADJUSTMENT_TYPE_ID | ADJUSTMENT_TYPE_NAME | ADJUSTMENT_TYPE_DESC | ACCT_TYPE | EVENT_TYPE_ID | EVENT_SUMMARY_ID | PPA_ID | TIER_PRICING_FLAG | TYPE | JCODE | ADJUSTMENTLEVEL | DISTADJ_FLAG | QR_TYPE_ID | QR_TYPE_ID_BRPS | QR_TYPE_ID_ATP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decided During Development | Adj ETF OTC - M2M MSISDN Change | Adj ETF OTC - M2M MSISDN Change | M2M | 46 | 85 | 1024 | T | ETF | RATING | SUBSCRIBER | TARIFF | 466 |  |  |
| Decided During Development | Adj ETF OTC - WHL MSISDN Change | Adj ETF OTC - WHL MSISDN Change | MVNO | 46 | 85 | 1024 | T | ETF | RATING | SUBSCRIBER | TARIFF | 465 |  |  |
| Decided During Development | Adj SF OTC - M2M MSISDN Change | Adj SF OTC - M2M MSISDN Change | M2M | 46 | 85 | 1024 | T | SF | RATING | SUBSCRIBER | TARIFF | 466 |  |  |
| Decided During Development | Adj SF OTC - WHL MSISDN Change | Adj SF OTC - WHL MSISDN Change | MVNO | 46 | 85 | 1024 | T | SF | RATING | SUBSCRIBER | TARIFF | 465 |  |  |
| Decided During Development | Adj OA OTC - M2M MSISDN Change | Adj OA OTC - M2M MSISDN Change | M2M | 46 | 85 | 1024 | T | OA | RATING | SUBSCRIBER | TARIFF | 466 |  |  |
| Decided During Development | Adj OA OTC - WHL MSISDN Change | Adj OA OTC - WHL MSISDN Change | MVNO | 46 | 85 | 1024 | T | OA | RATING | SUBSCRIBER | TARIFF | 465 |  |  |
| Decided During Development | Adj OTC - WHL MSISDN Change | Adj OTC - WHL MSISDN Change | MVNO | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TARIFF | 465 |  | 20465 |
| Decided During Development | Adj OTC - WHL IOT MSISDN Change | Adj OTC - WHL IOT MSISDN Change | MVNO IOT | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TARIFF |  |  |  |
| Decided During Development | Adj OTC - M2M MSISDN Change | Adj OTC - M2M MSISDN Change | M2M | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TARIFF | 466 |  | 20466 |
| Decided During Development | Adj OTC - M2M IOT MSISDN Change | Adj OTC - M2M IOT MSISDN Change | M2M IOT | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TARIFF |  |  |  |
| Decided During Development | Adj TLO OTC - WHL MSISDN Change | Adj TLO OTC - WHL MSISDN Change | MVNO | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TLO |  |  |  |
| Decided During Development | Adj OTC - POS IOT MSISDN Change | Adj OTC - POS IOT MSISDN Change | POS IOT | 46 | 85 | 1024 | T |  | RATING | SUBSCRIBER | TARIFF |  |  |  |

tmo_offerplanid_80

No Changes Needed

tmo_autorenewal_charges

There will not be any entry for One Time Charges

Configuration Changes to Support in new MSISDN Change OTC in QR Configuration for MPG& ATP:

- Create below new MPG Qualifying Revenue meta configuration entries in TMO_MPG_QR_TYPE table for MSISDN Change OTC.

| EFFECTIVE_START_DTM | EFFECTIVE_END_DTM | QR_TYPE_ID | QR_TYPE_NAME | QR_TYPE_DESCRIPTION | QR_RESTRICTED_BILLING_ACCOUNT_NUMBER | QR_ELIGIBILITY_TYPE |
| --- | --- | --- | --- | --- | --- | --- |
| 7/1/2025 |  | 466 | OTC - M2M MSISDN Change | OTC - M2M MSISDN Change |  | MPG |
| 7/1/2025 |  | 465 | OTC - WHL MSISDN Change | OTC - MVNO MSISDN Change |  | MPG |

2.  Create below new ATP Qualifying Revenue meta configuration entries in TMO_ATP_QR_TYPE table for MSISDN Change OTC.

| EFFECTIVE_START_DTM | EFFECTIVE_END_DTM | QR_TYPE_ID_ATP | QR_TYPE_NAME_ATP | QR_TYPE_DESCRIPTION_ATP | QR_RESTRICTED_BILLING_ACCOUNT_NUMBER_ATP | QR_ELIGIBILITY_TYPE_ATP |
| --- | --- | --- | --- | --- | --- | --- |
| 7/1/2025 |  | 20466 | OTC - M2M MSISDN Change | OTC - M2M MSISDN Change |  | ATP |
| 7/1/2025 |  | 20465 | OTC - WHL MSISDN Change | OTC - MVNO MSISDN Change |  | ATP |

Note: The Nextgen system currently having QR configuration for existing OTCs within MPG and ATP functionalities. As a result, the same configuration approach has been applied for the new MSISDN Change OTC. However, the new OTC QR configuration must be thoroughly tested and validated by the QA team for all relevant partners under MPG and ATP functionalities.

### Statistical Elements Process

No Changes needed

### MRC Summarization

No Changes needed

### Distribute Adjustment

No Changes needed

### TMONEXTG-405611 - [WDTB-1841] MSISDN Change: Invoice, Tax, and GL Changes

JIRA - WDTB-1841

### Invoice

No Changes needed ,below information is the Reference only

    - OTC Plan name display logic for Partner level and Flat Fee OTC's.

      - If BES.Group_Attr representing OTC fee tier level ='P' then plan name = as TAM.Customer_Name|| '-' || EventDiscount.DISCOUNT_NAME|| '-' ||BES.Group_attr representing Plan type||TMO_MRC_CONFIG.PPA name.

      - For Tier 1 since no discount is configured in EVENTDISCOUNT, the value from EMS 71 will be used instead of EventDiscount.DISCOUNT_NAME|

      - For Non Tiered plans  as checked from EMS 71 , instead of Discount Name (Tier Name) 'Flat Fee' will be displayed from EMS 71

      - Please consider following example

e.g., MVNO_Connect – MSISDN Change OTC Flat Fee Tier 1 > 0 – Voice Enabled – MSISDN Change Fee

      - Below is the invoice Mockup

    - The invoice description 'MSISDN Change Count' will be fetched as per existing logic from TMO_MRC_CONFIG.PPA_NAME_DESCRIPTION

Customization for ordering within MRC section

The select query in BPP will be enhanced to have order by clause by Type, Invoice description and plan name in ascending order.

### GL Feed/Accrual feed

tmo_gllineitemtextmap_v80

Configuration of line texts  for  MVNO MSISDN CHANGE with GL Account for MVNO Other Service Fee Revenue with value 50130050 for MVNO accounts. For all type of accounts THE GL Account for Other services Fee Revenue will be used

Note: The data provided below represents a high-level overview. Any additional data required for configuration will be assessed and incorporated by the development team as part of the standard business-as-usual (BAU) process.

Please refer EMSV Data sheet in attachment section for more GL information details.

| Line_Item_Text | GL Account | Account type |
| --- | --- | --- |
| MVNO IOT FW MSISDNCHANGE | 50141090 | MVNO IOT |
| M2M MSISDNCHANGE | 50130250 | M2M |
| M2M FW MSISDNCHANGE | 50130250 | M2M |
| M2M IOT MSISDNCHANGE | 50130250 | M2M IOT |
| M2M IOT FW MSISDNCHANGE | 50130250 | M2M IOT |
| MVNO MSISDNCHANGE | 50130050 | MVNO |
| MVNO FW MSISDNCHANGE | 50130050 | MVNO |
| MVNO IOT MSISDNCHANGE | 50141090 | MVNO IOT |
| POS IOT MSISDNCHANGE | 50121590 | POS IOT |
| Adj MPG Shortfall - MVNO - MAN | 50130310 | MVNO |
| Adj MPG Shortfall - MVNO - SYS | 50130310 | MVNO |
| Adj MPG Shortfall - M2M - MAN | 50142310 | M2M |
| Adj MPG Shortfall - M2M - SYS | 50142310 | M2M |
| Adj MPG OverAchieve - M2M - MAN | 50142310 | M2M |
| Adj MPG OverAchieve - M2M - SYS | 50142310 | M2M |
| Adj MPG OverAchieve - MVNO - MAN | 50130310 | MVNO |
| Adj MPG OverAchieve - MVNO - SYS | 50130310 | MVNO |
| Adj ETF - M2M - MAN | 50142091 | M2M |
| Adj ETF - M2M - SYS | 50142091 | M2M |
| Adj ETF - MVNO - MAN | 50130191 | MVNO |
| Adj ETF - MVNO - SYS | 50130191 | MVNO |
| Adj OTC - WHL MSISDN Change | 50130050 | MVNO |
| Adj OTC - WHL IOT MSISDN Change | 50141090 | MVNO IOT |
| Adj TLO OTC - WHL MSISDN Change | 50130050 | MVNO |
| Adj OTC - M2M MSISDN Change | 50130250 | M2M |
| Adj OTC - M2M IOT MSISDN Change | 50130250 | M2M IOT |
| Adj OTC - POS IOT MSISDN Change | 50121590 | POS IOT |

Adjustments will be linked to GL Code for Other services Fee revenue for respective account type as per the existing process.

| LINE_ITEM_TEXT | GL_ACCOUNT | CATEGORY_IND | REPORTING_IND | GL_ACCOUNT_DESCRIPTION | READONLY_FLAG | ACCT_TYPE | LINE_TEXT | DIST_FLAG | BILLING_PRODUCT_FAMILY | REVENUE_CODE | SYS_INDICATOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Adj SF OTC - WHL MSISDN Change | 50130310 | REVENUE | PROFIT |  | F | MVNO | Adj MPG Shortfall - MVNO - MAN |  |  |  | N |
| Adj SF OTC - WHL MSISDN Change | 50130310 | REVENUE | PROFIT |  | F | MVNO | Adj MPG Shortfall - MVNO - SYS |  |  |  | Y |
| Adj SF OTC - M2M MSISDN Change | 50142310 | REVENUE | PROFIT |  | F | M2M | Adj MPG Shortfall - M2M - MAN |  |  |  | N |
| Adj SF OTC - M2M MSISDN Change | 50142310 | REVENUE | PROFIT |  | F | M2M | Adj MPG Shortfall - M2M - SYS |  |  |  | Y |
| Adj OA OTC - M2M MSISDN Change | 50142310 | REVENUE | PROFIT |  | F | M2M | Adj MPG OverAchieve - M2M - MAN |  |  |  | N |
| Adj OA OTC - M2M MSISDN Change | 50142310 | REVENUE | PROFIT |  | F | M2M | Adj MPG OverAchieve - M2M - SYS |  |  |  | Y |
| Adj OA OTC - WHL MSISDN Change | 50130310 | REVENUE | PROFIT |  | F | MVNO | Adj MPG OverAchieve - MVNO - MAN |  |  |  | N |
| Adj OA OTC - WHL MSISDN Change | 50130310 | REVENUE | PROFIT |  | F | MVNO | Adj MPG OverAchieve - MVNO - SYS |  |  |  | Y |
| Adj ETF OTC - M2M MSISDN Change | 50142091 | REVENUE | PROFIT |  | F | M2M | Adj ETF - M2M - MAN |  |  |  | N |
| Adj ETF OTC - M2M MSISDN Change | 50142091 | REVENUE | PROFIT |  | F | M2M | Adj ETF - M2M - SYS |  |  |  | Y |
| Adj ETF OTC - WHL MSISDN Change | 50130191 | REVENUE | PROFIT |  | F | MVNO | Adj ETF - MVNO - MAN |  |  |  | N |
| Adj ETF OTC - WHL MSISDN Change | 50130191 | REVENUE | PROFIT |  | F | MVNO | Adj ETF - MVNO - SYS |  |  |  | Y |
| Adj OTC - WHL MSISDN Change | 50130050 | REVENUE | PROFIT |  | F | MVNO | Adj OTC - WHL MSISDN Change |  |  |  |  |
| Adj OTC - WHL IOT MSISDN Change | 50141090 | REVENUE | PROFIT |  | F | MVNO IOT | Adj OTC - WHL IOT MSISDN Change |  |  |  |  |
| Adj TLO OTC - WHL MSISDN Change | 50130050 | REVENUE | PROFIT |  | F | MVNO | Adj TLO OTC - WHL MSISDN Change |  |  |  |  |
| Adj OTC - M2M MSISDN Change | 50130250 | REVENUE | PROFIT |  | F | M2M | Adj OTC - M2M MSISDN Change |  |  |  |  |
| Adj OTC - M2M IOT MSISDN Change | 50130250 | REVENUE | PROFIT |  | F | M2M IOT | Adj OTC - M2M IOT MSISDN Change |  |  |  |  |
| Adj OTC - POS IOT MSISDN Change | 50121590 | REVENUE | PROFIT |  | F | POS IOT | Adj OTC - POS IOT MSISDN Change |  |  |  |  |

Please refer attachment section for more details

No Changes ,below information is just for reference of Existing implementation

Below is the structure of some fields in GL feed details

| Field Name | Possible values/Description | Source table |
| --- | --- | --- |
| lineTxt | MVNO MSISDNCHANGE for MVNO | tmo_gllineitemtextmap_v80 |
| billingMethod | One Time Charge | Derived in view script |
| Inv Desc | MSISDN Change Count | TMO_MRC_CONFIG.ppa_name_description |
| Plan Name | Same as the plan name mentioned in the invoice. | Derived in script |

Projections will be blank for Accruals and final amounts will be same as actuals for the One Time charges- No stub calculation needed.

Accrual amount will be populated based on Tier 1 rate for each charge type.

### GL report

No Changes ,below information is just for reference of Existing implementation

| Field Name | Possible values/Description |
| --- | --- |
| lineTxt | MVNO MSISDNCHANGE for MVNO |
| billingMethod | One Time Charge |
| Inv Desc | MSISDN Change Count |
| Plan Name | <From Invoice> |
| Offer ID | <Blank for Partner level and Brand level charges> Actual value will be populated if charges are at TLO or WPS Level |
| Offer Description | <Blank for Partner level and Brand level charges> Actual value will be populated if charges are at TLO or WPS Level |
| WPS ID | <Blank for Partner level and Brand level charges> Actual value will be populated if charges are at TLO or WPS Level |
| WPS Description | <Blank for Partner level and Brand level charges> Actual value will be populated if charges are at TLO or WPS Level |
| Plan Name | <from Invoice> |
| Category | <from Invoice> |
| GL Account No | Other service fee GL Account number will be used based on the line item text |

### GL vs invoice validation

The GL vs invoice validation process will be enhanced to validate MSISDN Change OTC counts.

### BlackLine GL Feed

- No Change

### Invoice Report

No change

### Invoice Report Summary

No change

### Invoice vs Invoice summary Report Validation

No change since it compares only usage .

### TMONEXTG-405619 - [WDTB-1837] MSISDN Change: ECA Changes - Part 1

JIRA - WDTB-1837

### TMONEXTG-405622 - [WDTB-1838] MSISDN Change Fee - ECA Changes - Part 2

JIRA - WDTB-1838

## RB Custom Development

### Key Design Considerations

- OTC Scenario lookup configuration is reviewed and agreed with the TOMS team (Nidhi and Sakthi) i.e. the configuration data of the EMS TMO_OTC_SCENARIOS is reviewed by the TOMS team and no scenarios are missing in the table.

- ECA should avoid querying the custom configurations stored in EMS for each transaction, instead, it should cache the data initially and reuse it for each transaction processing for best performance results and less load on the database.

- Subscriber id will not be changed in the any scenarios, which is confirmed with TOMS team(Nidhi/Sakthi). It remains same under a partner for a subscriber. It will not be maintained across partners i.e. when a subscriber moves from one partner to other, the subscriber id is changed.

- Just like any other existing OTC's, we need to support new MSISDN Change OTC for TEST subscribers too but the billing logic should exclude the OTCs created for the TEST subscribers.

- For TEST subscribers, ECA will create the OTCs so that TMO can test the priority and scenario logic with the TEST subs just like any other front end transactions but in the reports and invoicing logic, we will skip the TEST OTCs.

## ECA Custom Changes :

### Custom Parameters

The following new custom parameter will be introduced in EMSV 33 to enable or disable the MSISDN Change OTC (One-Time Charge) feature:

- Parameter Name: ECA_MSISDN_CHANGE_OTC_FEE_CODE_TOGGLE_ON

- Description: This is a toggle flag used by the Custom ECA logic to control whether the MSISDN Change OTC fee logic should be executed.

Parameter Configuration:

- INPUT_1_VALUE: ECA_MSISDN_CHANGE_OTC_FEE_CODE_TOGGLE_ON

- INPUT_2_VALUE: STRING

- INPUT_3_VALUE: Feature Enablement Start Date

- OUTPUT_1_VALUE: Y / N (Default: Y, meaning the feature is enabled)

### Feature Enablement Logic in ECA

- Global Toggle Validation:

  - Before processing the MSISDN Change OTC fee, ECA must first check if the global toggle parameter ECA_MSISDN_CHANGE_OTC_FEE_CODE_TOGGLE_ON is set to 'Y'.

  - If it is 'Y', ECA should proceed with MSISDN Change OTC fee validations and processing.

  - If it is 'N', ECA should skip all MSISDN Change OTC logic, regardless of whether any valid partner-level configurations exist. In this case, system behavior remains unchanged from the pre-feature state.

- Partner-Level Configuration Validation:

  - After confirming the global toggle is 'Y', ECA must check whether the MSISDN Change OTC feature is enabled at the partner level for the transaction date.

  - This is done by validating whether the transaction date of the MSISDN Change is greater than or equal to START_DTM in the TMO_OTC_PARTNER_CONFIG table.

#### Handling Multiple Partner Config Records for OTC Counter Values:

When processing MSISDN Change transactions, the ECA component must evaluate partner-level configuration records maintained in the TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG  EMSV. These configurations may contain multiple records per partner, each applicable during specific periods defined by the START_DTM and END_DTM fields.

#### Step-by-Step Logic:

  - Identify Applicable Configuration:

    - For every MSISDN Change transaction, ECA must determine the correct configuration record by comparing the transaction timestamp (Transaction_dtm) with the START_DTM and END_DTM ranges in the EMSV.

    - Only the record whose timeframe includes the transaction date should be considered active and applicable.

  - Determine First Change within Monitoring Period:

    - Using the identified configuration, ECA will assess whether the current MSISDN Change is the first change for the subscriber within the relevant monitoring period.

If it is the first change:

    - A new monitoring period must be initiated for the subscriber.

    - The OTC counter at the Subscriber ID level must be initialized to 1.

  - Assess Overlapping Monitoring Periods :

    - If it's not the first MSISDN change, ECA must check whether the existing monitoring period start date (OTC_MONITORING_START_DTM, derived from CUSTEVENTSOURCE.EVENT_SOURCE_TXT) is older than the START_DTM of the newly applicable config.

If it is older:

    - Consider this as a fresh configuration.

    - Start a new monitoring period.

    - Reinitialize the OTC counter to 1.

    - Ignore any previous counter values tied to the earlier configuration.

  - Continue Within Same Monitoring Period:

    - If the current config’s START_DTM is not greater than the existing monitoring period start:

      - Continue using the existing monitoring window.

      - Increment the OTC counter at the Subscriber ID level (OTC_COUNTER_SUBIDlevel) within the existing period.

### ECA Processing Logic

- ECA should continue with the existing OTC validation and processing logic up to the point where OTC charges are created using Core APIs.

- For MSISDN Change-specific OTC charges, once existing validations are complete, the following additional validations must be performed:

  - ECA will assess:

    - The monitoring periods,

    - Fee eligibility,

    - And initialize OTC fee creation at the subscriber ID level.

    - Just like any other front end transactions, ECA support OTCs for TEST subscribers too but the billing logic should exclude the OTCs created for the TEST subscribers.

  - During MSISDN Change OTC processing, ECA will update the EVENT_SOURCE_TXT column in the CUSTEVENTSOURCE table with the OTC counter value against Voice event (Event_Type_ID 1)

  - If eligible, ECA will call Core APIs (as done for other OTCs) to insert data into:

    - ACCHASONETIMECHARGE

    - ACCOTCATTRDETAILS

  - Due to any Reason Core API's call Rejected then ECA must roll back the transaction updates including OTC Counter Updates in CUSTEVENTSOURCE table. i.e. in this case OTC Counter value in CUSTEVENTSOURCE will be same as before the the current Transaction.

### Counter and Monitoring Period Logic

- For every eligible MSISDN Change transaction, ECA must:

  - Increment the counter within the monitoring period.

  - Start a new counter if a transaction falls into a new monitoring period.

- If EVENT_SOURCE_TXT already contains data (which doesn't contain colon since this was used as separator)  (e.g., 'RSM' from reactivation), ECA must append the counter value using a colon (:) /Tilde (~) as the separator.

### Monitoring Period Calculation

- Start Date: First MSISDN change date at the subscriber ID level.

- End Date:

  - Retrieved from bill cycle info in the account table.

  - Use the number of configured bill cycles from TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG .OTC_MSISDN_CHANGE_TRACKING_BILL_CYCLES_NUM.

  - Ensure transaction date falls within:

    - TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG.START_DATE(>=)

    - TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG.END_DATE(<=)

Example:

- Billing Date: 1st of every month

- Configured Bill Cycles: 2

- First MSISDN Change: 10-JAN-2025

- → Monitoring Period Start: 10-JAN-2025

- → Monitoring Period End: 28-FEB-2025 (i.e. Last Bill Cycle Duration End date)

### EVENT_SOURCE_TXT Format

<TEXT>:<OTC_MONITORING_START_DTM>:<OTC_MONITORING_END_DTM>:<OTC_COUNTER_SUBIDlevel>

or

<OTC_MONITORING_START_DTM>:<OTC_MONITORING_END_DTM>:<OTC_COUNTER_SUBIDlevel>

- TEXT – e.g., RSM for reactivation

- OTC_MONITORING_START_DTM – Start of the monitoring period (MM/DD/YYYY  HH:MM:SS )? (date format decided during development, it should same as what currently ECA using for date fields in custventcource table)

- OTC_MONITORING_END_DTM – end date of the monitoring period (MM/DD/YYYY  HH:MM:SS )? (date format decided during development, it should same as what currently ECA using for date fields in custventcource table)

- OTC_COUNTER_SUBIDlevel – Count of MSISDN changes within the period

Note: Here ECA can use Colon(:) /Tilde(~) symbols for above data separation what ever is feasible  ,it will decided during development.

#### Tariff Change Scenarios:

- A new record is inserted into CUSTEVENTSOURCE with the new tariff ID.

- The existing OTC MSISDN Change counter value must be copied into the new record.

- The EVENT_SOURCE_TXT content should remain unchanged.

#### Reactivation Scenarios:

- A new record is inserted with updated product sequence details.

- If reactivation is within the current monitoring period, the previous counter is copied.

- After Reactivation, Change MSISDN Transaction date fall Inside the existing Monitoring period then ECA will increase above Copied counter value.

- After Reactivation, Change MSISDN Transaction date fall outside the existing Monitoring period Then new monitoring period will be started by ECA, and the counter reset to 1.

### Final Validation and OTC Fee Creation

After the counter is updated:

- Check if the current counter exceeds the allowed number of free MSISDN changes.

- Retrieve limit from TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG.OTC_ALLOWED_MSISDN_CHANGE_COUNTER.

- Ensure transaction date falls between:

    - TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG.START_DATE(>=)

    - TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG.END_DATE(<=)

- If the counter exceeds the above Configured free limit Counter:

  - Trigger Core APIs to create the OTC fee.

- If within the above Configured free limit Counter:

  - Do not trigger any Core API for fee creation.

### Scenarios That Should Not Impact Counter Logic

- Suspend

- Resume

- Deactivation

- Reactivation (if outside monitoring period)

- SIM Change

- IMSI Change

- Tariff Change (counter value is copied, not increased)

## Data Insertion By Core API's in below table:

OTC Direct Fields (Target table: ACCHASONETIMECHARGE):

| Column Name | Description/Source Info |
| --- | --- |
| OTC_ID | OTC_ID from the TMO_OTC_PARTNER_CONFIG if Converted_OTC_ID is null else Converted_OTC_ID. |
| OTC_LABEL | Subscriber Id of the transaction concatenated to charge flag with ";" as delimiter, e.g. "1273347288434;Y", "9473457288434;N" |
| OTC_TEXT | Context of the transaction concatenated to OTC Scenario with ";" as delimiter, e.g. ChangeMSISDN;MCH , ChangeMSISDNWithMSISDN;MCH |
| OTC_DTM | Transaction date of the transaction. |
| CREATED_DTM | System Date |

OTC Attributes (Target table: ACCOTCATTRDETAILS):

| Column Name | Description/Source Info |
| --- | --- |
| OTC Fee Level | OTC Fee Tier from TMO_OTC_PARTNER_CONFIG. |
| OTC Brand | Brand of the subscriber if available. |
| OTC WPS | Tariff Id of the root product under the subscriber. |
| OTC TLO | TLO ID of the subscriber. |
| OTC OSP NSP ID | N/A for Change MSISDN OTC |
| OTC OSP NSP Name | N/A for Change MSISDN OTC |
| OTC Charge Flag | Flag indicating whether this OTC need to be considered for charging or not. Default value is "Y" (for Test Subs it will be "T") |
| OTC MSISDN | NEW MSISDN of the subscriber (eventSource field data from UBP input xml) |
| OTC SIM | SIM of the subscriber |
| OTC Transaction ID | The unique identifier of the source transaction which is causing this OTC. |
| OTC Old MSISDN | OLD MSISDN of the subscriber (MSISDN field data from UBP input xml) |
| OTC Subscriber ID | Unique Subscriber ID of the subscriber |
| OTC Monitoring Period Start date | MSISDN Change Tracking period Start date at Subscriber ID level i.e. First MSISDN Change dtm with in the monitoring period |
| OTC Monitoring Period End date | MSISDN Change Tracking period end date at Subscriber ID level i.e. Derived monitoring period end date using configured OTC Bill Cycles Counter Value |
| OTC Counter Value | Current OTC MSISDN Change Occurrence value with in the Monitoring period at subscriber ID level (Latest OTC Counter Value from CUSTEVENTSOURECE.EVENT_SOURCE_TXT COLUMN) |

## RB - Reporting

### TMONEXTG-405628 - [WDTB-1787] Implement the changes to the BI/CSR Feeds

JIRA - WDTB-1787

### BI CSR/DWH feeds

Develop new BI/CSR extracts for the new OTC Fee reference tables below.  These complete daily files will entirely replace the files received prior.

  - ‘RBM_TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG_*_YYYYMMDD.dat.gz’- Complete dump of EMS TMO_OTC_PARTNER_MSISDNCHANGE_COUNTER_CFG

  - above dump should include below fields data

| Column Name | Data type |
| --- | --- |
| RATING_ACCOUNT_NUM | Varchar2(255) |
| OTC_ID | Varchar2(255) |
| OTC_ALLOWED_MSISDN_CHANGE_COUNTER | Varchar2(255) |
| OTC_MSISDN_CHANGE_TRACKING_BILL_CYCLES_NUM | Varchar2(255) |
| START_DATE | Varchar2(8) (YYYYMMDD) |
| END_DATE | Varchar2(8) (YYYYMMDD) |

### TMONEXTG-405642 - [WDTB-1842] MSISDN Change: Existing Reports Changes

JIRA - WDTB-1842

### Other Existing Reports/scripts Impacts due to Changes in CUSTEVENTSOURCE.EVENT_SOURCE_TXT column Data Updates:

For below mentioned Reports currently system is using CUSTEVENTSOURCE.EVENT_SOURCE_TXT column to get Reactivation related text (RSM),since data format of this column now changed as below ,accordingly required changes needed to get the text value.

New Data format of the CUSTEVENTSOURCE.EVENT_SOURCE_TXT column:

<TEXT>:<OTC_MONITORING_START_DTM>:<OTC_MONITORING_END_DTM>:<OTC_COUNTER_SUBIDlevel>

- TEXT – e.g., RSM for reactivation

- OTC_MONITORING_START_DTM – Start of the monitoring period (MM/DD/YYYY  HH:MM:SS )

- OTC_MONITORING_END_DTM - End date of monitoring period

- OTC_COUNTER_SUBIDlevel – Count of MSISDN changes within the period

Note: Here ECA can use Colon(:) /Tilde(~) symbols for above data separation what ever is feasible  ,it will decided during development.

Impacted Scripts/Report:

TMO_ActivationReport_V80.pl

TMO_SubCount_v80.pl

TMO_MonthEndSubSummaryReportV_80.pl

TMO_M2M_Metrics_NF_v80.pl

TMO_M2MLTE_AnlPlnActvRptByPartner_v80.pl

### TMONEXTG-405634 - [WDTB-1788] Implement changes to existing OTC Reports due to Change MSISDN Fees

JIRA - WDTB-1788

### Changes in Existing OTC Reports:

TMO_OtcReport_V80.pl:

- Modify the existing TMO_OtcReport_V80.pl script to support MSISDN Change OTC by adding below additional fields to the OTC Report and its all corresponding tables(ex: TMO_OTCREPORT_V80,ect..).

- New fields added  to the OTC report are only applicable for MSISDN Change OTC for remaining other existing OTC's  no data will be displayed in those fields.

  - Subscriber ID

  - Old MSISDN

  - Monitoring Period Start Date

  - Monitoring Period End Date

- Display only the subscribers which have non-zero OTC Fees for a given bill cycle.

- This report should be available in the NC outbound folder and transferred to T-Mobile incoming folder (\\gsm1900\dfsroot\Convergys\incoming) via MFTE

- This report should be also available as a canned report in the NextGen web portal. It's not a partner facing report. Canned configuration is already exist for this report ,make sure MSISDN Change OTC details properly reflecting it in TOMS canned generated report.

- The total charge on the report for a given bill cycle should exactly reconcile with the invoice generated in that month.

- Provide Temp configuration for Canned for MVNO_Connect partner,which should be only for Internal QA/BOT QA testing and not for production.

### OTCReport_<PartnerName>_<BrandName>_Billcycle_YYYYMMDD.csv

- The table structure is as followed where logic for each field is given in the table

| Field Name | Description | Source table |
| --- | --- | --- |
| Rating Account Number | Rating Account Number of the partner | ACCHASONETIMECHARGE |
| Brand | Brand associated with the partner | OTC brand of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Activity Date | Activity date Indicates the date where the MSISDN change occurred | OTC_DTM of ACCHASONETIMECHARGE for the Rating Account Number falling within bill cycle date |
| MSISDN | MSISDN value Indicates the MSISDN value after change i.e. New MSISDN | OTC MSISDN of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| SIM | SIM Value Indicates the SIM number of the subscriber | OTC SIM of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Tier | Tier based on OTC count | From BES. And it is applicable for all MSISDNs contributing to the OTC type. For NOn chargeable item it will be NULL. |
| OTC Type | Charge type Value as "MSISDN Change Fee" for MSISDN Change OTC | OTC_NAME from ONETIMECHARGE corresponding to OTCID from ACCHASONETIMECHARGE for each brand matching with OTC brand of ACCOTCATTRDETAILS and OTC_SEQ in ACCONETIMECHARGE matches with OTC_SEQ in ACCOTCATTRDETAILS |
| OTC Charge Level | WPS/Brand/Partner Value as "Partner" for MSISDN Change OTC | OTC Fee Level of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account NUmber and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS. |
| OTC Amount | OTC configured for that OTC type Indicates the dollar amount that was incurred by a given subscriber | From BES. OTC rate configured for the OTC and the Tier. For Non chargeable item it will be NULL |
| OSPID | Null for MSISDN Change OTC | OTC OSP NSP ID of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account NUmber and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| OSPName | Null for MSISDN Change OTC | OTC OSP NSP Name of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account NUmber and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Context | Transaction Context value ChangeMSISDN or ChangeMSISDNWithMSISDN | Substring of OTC_TEXT from ACCHASONETIMECHARGE to derive context for the partner account number, OTC SEQ matching OTC SEQ in ACCOTCATTRDETAILS for the brands before; For example sub stringing ChangeMSISDN;MCH will yield ChangeMSISDN |
| Chargeable Flag (Y/N) | Indicates if this record is chargeable or not. Value as Y | OTC Charge Flag of of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account NUmber and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Subscriber ID | Indicates the unique id associated with the subscriber | OTC Subscriber ID of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Old MSISDN | Indicates the MSISDN value before change | OTC Old MSISDN of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Monitoring Period Start Date | Indicates the start date when a given subscriber has been monitored for MSISDN Changes i.e. First MSISDN Change Date of subscriber with in the Monitoring period | OTC Monitoring Period Start date of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |
| Monitoring Period End Date | Indicates the last day of the bill cycle for a given subscriber in a specific monitoring period | OTC Monitoring Period End date of ACCOTCATTRDETAILS joining with ACCHASONETIMECHARGE by Rating Account Number and OTC_SEQ for each brand matching with OTC brand of ACCOTCATTRDETAILS |

- If the OTC exists in the bill period but related data is missing in the config or BES then still that OTC need to be reported with the respective fields as NULL e.g. OTC amount, tier etc.

- The file OTCReport_<PartnerName>_<BrandName>_Billcycle_YYYYMMDD.csv will be generated from the table TMO_OTCREPORT_V80 and has  format given in Sample report

- If no brand then generate the report with naming convention TMO_ OTCReport_<PartnerName>_<BrandName>_Billcycle_<BillCycleDate in YYYYMMDD>.csv where brand name is also partner name

- If the partner has brands as configured , then for each  brand report will be generated as TMO_ OTCReport_<PartnerName>_<BrandName>_Billcycle_<BillCycleDate in YYYYMMDD>.csv.

Sample report: (for MSISDN Change OTC)

| Activity Date | MSISDN | SIM | OTC amount | OTC Type | OTC Charge level | OSP ID | OSP Name | Context | Chargeable Flag | Subscriber ID | Old MSISDN | Monitoring Period Start Date | Monitoring Period End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14-May-25 | 1367694219 | 20bcb9b7e8b15d776e6 | 20 | MSISDN Change Fee | Partner |  |  | ChangeMSISDN | Y | 119167085 | 1367694218 | 14-May-25 | 20-Jul-25 |
| 15-May-25 | 1367694820 | 20bcb9b7e8b15d776e6 | 20 | MSISDN Change Fee | Partner |  |  | ChangeMSISDN | Y | 119167085 | 1367694219 | 14-May-25 | 20-Jul-25 |
| 20-May-25 | 7205191975 | 2bfdb18c3077daeb8e7 | 20 | MSISDN Change Fee | Partner |  |  | ChangeMSISDNWithMSISDN | Y | 229167089 | 6105191975 | 20-May-25 | 20-Jul-25 |
| 15-May-25 | 2367694820 | 20bcb9b7e8b15d776e6 | 20 | MSISDN Change Fee | Partner |  |  | ChangeMSISDN | Y | 119167085 | 1367694820 | 14-May-25 | 20-Jul-25 |
| 20-May-25 | 8205191975 | 2bfdb18c3077daeb8e7 | 20 | MSISDN Change Fee | Partner |  |  | ChangeMSISDN | Y | 229167089 | 7205191975 | 20-May-25 | 20-Jul-25 |

### Validation report of OTC report and invoice:

TMO_Invoice_OTCReport_ReconRpt_V80.pl:

- Existing Invoice vs OTC recon report will be enhanced to support MSISDN Change OTC fees.

- Report will do reconciliation between invoice vs OTC report by Compare OTC count and OTC amount for MSISDN Change OTC  between summarized invoice and OTC report

Sample report: (for MSISDN Change OTC)

| INVOICE DESCRIPTION | OTC QTY IN INVOICE | OTC QTY IN OTC REPORT | OTC AMOUNT IN INVOICE($) | OTC AMOUNT IN OTC REPORT($) | DIFFERENCE($) | DIFFERENCE(Count) |
| --- | --- | --- | --- | --- | --- | --- |
| MSISDN Change Count | 10 | 10 | 200 | 200 | 0 | 0 |

## Out of Scope

- CISCO / Control Center partners.

- Dish ITA is  out of scope.

- ITA partners out of scope.

- Subscribers marked as Test will not be considered for MSISDN Change OTC Fees Invoice Calculations.

- MSISDN Change OTC is Out of scope for BRPS.

# Toggling Impact (if applicable)

### TMONEXTG-405647 - [WDTB-1843] MSISDN Change: Toggle On/Off

JIRA - WDTB-1843

- Toggle On/off of the feature controlled through "ECA_MSISDN_CHANGE_OTC_FEE_CODE_TOGGLE_ON" Flag in EMSV 33, by default value will be "Y" i.e. Toggle On.

# Testing Strategy

## TOMS:

NA

## RBM:

- Validate

- Validate below existing reports whether new OTC details properly reflecting or not.

  - OTCReport_<PartnerName>_<BrandName>_Billcycle_YYYYMMDD.csv
OTC Recon Report
RA_DailyUsageSummandSubCount
RA_TieredStepped_BillCycle_Report_".$customer_name."_".$billDate.".csv"
RA_PlanDetails_Report  , Accurals
BI CSR/DWH feeds : All OTC Related tables reflecting with new OTC details

# Operations:

## Regression Testing

- E2E Regression

### TMONEXTG-405623 - [WDTB-1839] MSISDN Change: SVT Performance Testing

JIRA - WDTB-1839

## Performance Testing

Performance Testing is required with below two ECA transactions contexts additionally apart from regular ECA regression and make sure that performance should be with current SLAs.

- ChangeMSISDN

- ChangeMSISDNWithMSISDN

# Additional Supplier Tasks and Responsibilities

- None at this time.

## T-Mobile Operations

## Netcracker Operations

- Operations must use ECA API's for Data corrections.

# Project Assumptions

## RB

- To enable the MSISDN Change OTC fee, the partner must have Voice Event Services (Event_Type_Id 1) enabled.

- Any late transactions received that belong to a previously completed bill cycle will not be considered in the OTC fee calculation.

- TMO has confirmed that the following are the only valid transaction contexts to be considered for the MSISDN Change OTC fee calculation:

  - ChangeMSISDN

  - ChangeMSISDNWithMSISDN

- Above two Change MSISDN Transactions are independent transactions from Other Existing OTC Fees ,so Priority config setting is not applicable for those along with New MSISDN Change OTC.

## TOMS

NA

# Dependencies

- None

# Risks

- None

# Others

## Data Fix Impact

- None

## Downstream System Impact

- None

## ZDT Impact

- None

## Manual Steps Required for Deployment

- None

## Open Items: